Sprint 1 Backlog
Complaint Resolution Project

# US-001: Understand the Complaint-Resolution Business Problem

Business Objective: Establish a shared understanding of the current complaint-management process and define success criteria before any AI solution is designed.

Task 1.1 - Identify Stakeholders: Document stakeholders, roles, responsibilities, and primary/secondary users.

Task 1.2 - Document Current-State Process: Capture complaint receipt, routing, investigation, resolution, and escalation workflows.

Task 1.3 - Identify User Pain Points: Document pain points, stakeholder impacts, and severity assessments.

Task 1.4 - Define Business Constraints: Document security, compliance, technical, and organizational constraints.

Task 1.5 - Define Success Metrics: Define KPIs such as triage time reduction, response speed, accuracy, customer satisfaction, and effort reduction.

Definition of Done: Stakeholders identified, process documented, pain points analyzed, constraints recorded, and success metrics approved.

# US-002: Define Complaint-Intake Stories

Business Objective: Translate business requirements into implementable complaint-intake requirements.

Task 2.1 - Complaint Submission Requirements: Define required/optional fields, validation rules, and error handling.

Story CI-001: Customer submits complaint; validation, unique ID generation, and confirmation required.

Story CI-002: Customer uploads supporting documents with file validation and upload status.

Story CI-003: System categorizes complaints automatically with confidence score and manual override.

Story CI-004: System prioritizes complaints and flags urgent cases.

Task 2.3 - Business Rules: Define routing logic, escalation rules, duplicate detection, and submission requirements.

Task 2.4 - Acceptance Test Scenarios: Create happy path, negative, and edge-case scenarios.

Definition of Done: Stories, acceptance criteria, business rules, and test scenarios completed and ready for estimation.

# Sprint Backlog Summary

| ID | Item | Priority |
| --- | --- | --- |
| US-001 | Understand stakeholders and complaint process | High |
| T1.1 | Stakeholder mapping | High |
| T1.2 | Current-state process analysis | High |
| T1.3 | Pain point assessment | High |
| T1.4 | Constraints analysis | Medium |
| T1.5 | Success metrics definition | High |
| US-002 | Define complaint-intake stories | High |
| T2.1 | Intake requirements definition | High |
| T2.2 | Create intake user stories | High |
| T2.3 | Document business rules | Medium |
| T2.4 | Define acceptance tests | Medium |